SCOPE OF ENGAGEMENT

Head of Digital

What I would take on, how the week would run, and what it costs.

| PREPARED FOR Conference Venue Booking Service | PREPARED BY Mel, The Service Edit | DATE 3 September 2026 | VALID UNTIL 30 September 2026 |
| --- | --- | --- | --- |

1.  THE ROLE

Following approval of the website project, weekly site updates and email marketing, this schedule defines the ongoing role around that work: what I own, how the week runs, what the fee covers and where the boundaries sit.

| Position | Fractional Head of Digital |
| --- | --- |
| Engagement | Contractor. The Service Edit, own ABN |
| Accountable to | Karen and Anthony |
| Day to day | Karen |
| Authority | I would recommend and then carry out the digital work without clearing each item with you first. Four things I would always bring to you: spending money on CVBS's behalf, anything touching commission or pricing, anything published under Karen's or Anthony's name, and changes to the brand. |

What I would look after

- Digital strategy. Working out where the enquiries are going to come from over the next twelve months, and what we build to get them.

- The website. A scheduled weekly publishing and maintenance pass covering offers, venue and destination pages, the venue index, performance, technical health and one consistent writing standard.

- Social, three channels. Instagram and Facebook carry on as they are. I would write Karen's LinkedIn from what she already knows and publish it under her name. The company page would carry clients, results, the team, and each new city we add to the index.

- Email. Two planned sends a month, including the program, templates, copy, build, proofing, list growth and hygiene, Mailchimp delivery, and Act! retained as the source database.

- Content. Venue and destination features, offer write ups, blog and resource pages, carousels, directing the photography, and the image library that feeds all of it.

- Measurement. Analytics and Search Console, the monthly report, the quarterly enquiry review, and a monthly check on whether the AI assistants name CVBS when someone asks who can source a venue for them.

Instagram and Facebook already have an audience you have built up over years, and I would carry those on much as they are. The other five would be new.

2.  THE WEEK

I would hold two and a half days a week for CVBS, spread over four days so there is something happening on the channels most days.

| DAY | WHAT I WOULD DO |
| --- | --- |
| Monday | Plan the week. Write and schedule the social across all three channels. Draft Karen's LinkedIn post and send it over for a look. |
| Tuesday | Weekly website pass. Load new offers and remove expired ones, publish venue and destination content, add index rows, and run the technical checks. |
| Wednesday | Build, proof and send the email. In non-send weeks this becomes longer content: venue features, resources and blog posts. |
| Thursday | Carousels and image work, anything that has come back from a site visit, a catch up with Karen on enquiries, and reading the numbers before I set the next week. |
| Friday | Not committed to CVBS. I can pick something up on a Friday if it will not keep, quoted separately. |

Monthly, quarterly and annually

- Each month. A one page report on traffic and where it came from, enquiries, email, social, and what I would do differently next month. Two emails out. One venue or destination feature published. The assistant check run.

- Each quarter. A sit down with you both on the enquiries that came in. One new city added to the venue index. A pass over everywhere CVBS is listed online to make sure the details still match.

- Each year. The digital plan for the following twelve months, with what it will cost and what I think we should drop.

APPROVALS Routine work sent for approval will be treated as approved after three business days and published. The four matters listed under Authority - CVBS spending, commission or pricing, content published under Karen's or Anthony's name, and brand changes - always require explicit approval. Late routine changes move to the following week.

3.  WHERE THE WEBSITE WORK STOPS

The agreed website build is a separate project with its own scope, milestones and fee. Once the site is live, ordinary publishing, optimisation and maintenance are covered by the retainer. Work that adds a new capability is priced before it starts.

| COVERED BY THE FEE | QUOTED AS ITS OWN JOB |
| --- | --- |
| Creating, editing and maintaining pages | A future redesign, rebuild or replacement site |
| Offers, venue and destination content, the index | New custom functionality of any kind |
| Blog, resource and landing pages | Third party integrations and APIs |
| Copy, images, internal links, metadata | Booking, payment or e-commerce systems |
| Search, assistant and conversion improvements | Member logins, portals or gated areas |
| Technical health, uptime, broken links, speed | Moving to a different platform or host |

Other things outside the fee

- Separate project. The agreed website build under its approved scope and milestones. Also: brand identity work, video and professional photography, including the photographer's fee.

- At cost, with your approval first. Ad spend on any platform. Mailchimp, hosting, domains and software. Stock images. Travel to events or site visits.

- Not mine to do. Answering venue enquiries, quoting, negotiating with venues, handling bookings. I bring you the enquiry and you take it from there.

4.  WHAT I WOULD NEED FROM YOU

Retainers like this usually stall for the same reason. I am waiting on something from the client and neither of us wrote it down anywhere. So here is my list.

- Half an hour of Karen a month. On the phone or as a voice note. What a room was really like, what worked, what she would not do again. I cannot write the LinkedIn posts, the city notes or the venue features without it, and I cannot invent it.

- Photographs you own. Venue and event images CVBS has the rights to use. Stock will not carry a venue finding business.

- Approvals inside three business days.

- Enquiry outcomes each quarter. Which ones you quoted, which converted, what they were worth. Without that the quarterly review is a traffic report.

- A few facts confirmed once. The commission rate as you actually charge it, the right titles for Chantelle and Rychelle, and how much venue pricing you are happy for me to publish. All three end up on public pages.

- Access held in your name. Owner level on the domain, hosting, analytics, Search Console, Mailchimp, Act! and the social accounts. These should sit in CVBS's name.

If one of these does not arrive, the piece of work it affects will move, and I will say so in that month's report.

5.  THE FEE

The recommended level reflects the role CVBS has asked me to perform. The alternatives show what changes when strategy or growth capacity is reduced or expanded. I do not invoice against a timesheet.

| LEVEL | WHAT IT COVERS | MONTHLY, PLUS GST |
| --- | --- | --- |
| Digital Management | Weekly website management, all three social channels, one email a month and the monthly report. CVBS sets the direction; I run it. | $6,900 |
| Head of Digital RECOMMENDED | Everything above, with strategy owned as well as executed. Two emails a month, one feature a month, four index cities a year, the AI assistant check, quarterly enquiry review and annual plan. | $8,650 |
| Head of Digital, full | As above, with room to open up a new channel or a new market each year. Two index cities a quarter, and proper campaigns alongside the day to day. | $10,400 |

AGREED COMMERCIAL PATH $6,900 a month while the new site is being built. The build is invoiced separately under its agreed project milestones. $8,650 a month from the day the site goes live, when the full website, weekly update cycle and wider Head of Digital responsibilities move into ongoing management.

Terms

| Invoicing | Monthly in advance, fourteen days to pay. All fees exclude GST. |
| --- | --- |
| Capacity | Two and a half days a week held for CVBS. I do not count or invoice hours. A quiet week is not credited and a heavy one is not surcharged. What you get is what is set out above. |
| Anything outside this | I will quote a fixed price before I start. Nothing gets invoiced that you have not agreed to. |
| Term | Six months to begin with, then month to month. Sixty days notice on either side. |
| Review | Each July, with CPI as a minimum. |
| Ownership | The copy, images, designs and pages I produce become yours once the invoice covering them is paid. The design system and the tools behind it stay mine, and CVBS has a permanent licence to use them for its own site. |
| If we part ways | You get the site files, the content calendar, the image library, the email templates and the reporting workbook within fourteen days, whatever the reason. |
| Confidentiality | Venue rates, client names, commission arrangements and enquiry data stay with CVBS. I will not use them elsewhere or show them as work without your say so. |
| Basis | This is a contract for services. The Service Edit invoices under its own ABN, works with other clients and controls how the work is performed. Each party remains responsible for any tax, superannuation or employment obligations that apply by law. |

6.  WHY THE FEE IS COMPETITIVE

This is best compared with the cost of assembling the same capability, not with a single-channel social package. The figures below are public Australian benchmarks current at 3 September 2026; competitor scopes still need to be checked line by line.

THE DAY-RATE CHECK $8,650 across an average 10.8 reserved days a month is about $798 a day. Cemoh's live 2026 benchmark is $813 a day across Australian marketing consultants, while senior strategy and CMO rates are higher. The retainer is therefore priced around the market average day rate while carrying one senior point of accountability.

| ALTERNATIVE | INDICATIVE COST | WHAT THE COMPARISON SHOWS |
| --- | --- | --- |
| The Service Edit Recommended | $8,650/month + GST | 2.5 days a week reserved. Website, three social channels, two emails, content, analytics and strategy sit with one owner. |
| Australian agency channels | $1,000-$4,000 per channel/month | A 2026 audit of 140 agencies found this typical SME range. Buying website, social, content and strategy separately can multiply hand-offs and fees. |
| In-house Head of Digital | $173,036/year base salary | About $14,420 a month before employment overheads. A full-time hire brings more capacity, but at a much higher fixed commitment. |

What CVBS is paying for

- One accountable owner. Strategy, production, publishing and measurement are joined up, so CVBS is not managing separate suppliers or paying each of them to relearn the business.

- Reserved capacity and repetition. The fee secures a dependable weekly rhythm and enough continuity for the website, email and social signals to compound rather than arrive as isolated jobs.

- A defined boundary. Media spend, software, photography and new website capabilities remain outside the retainer and require approval, so the comparison is transparent and there are no surprise extras.

Market references

Sources: Cemoh 2026 Marketing Consultant Rate Guide; Digital Nomads HQ 2026 Australian Agency Price Index; Indeed Australia Head of Digital salary

Benchmark note: public prices are indicative, in Australian dollars, and may differ in scope, seniority, capacity and GST treatment. The comparison supports the fee; it is not a claim that every provider offers an identical service.

7.  ACCEPTANCE

Signing here adopts this document as Schedule 1 to our services agreement. Either of us can suggest a change to it at any time, and it takes effect once we have both agreed to it in writing.

Level selected                                                                      Start date

| For Conference Venue Booking Service NAME AND SIGNATURE DATE | For The Service Edit NAME AND SIGNATURE DATE |
| --- | --- |